Handoff Brief: UI‑Driven Agentic Workflow Platform (Student MVP)

Session summary + action plan for implementation (generated 2026-02-03)

1) Executive Summary (What we are building)

Product: a UI‑driven “agent workbench” that converts expert Skills/playbooks into guided, click‑to‑run agentic workflows.

User experience: Persona (start with Student) → choose Agentic Workflow → stage tabs + dropdowns → Submit → outputs (notes/artifacts/trace).

Backbone: leverage the patterns and content of the AI-research-SKILLs repository as the workflow knowledge base; productizes it with guardrails and a predictable UX.

MVP scope: local-first (single user), Docker Compose launch, SQLite storage; implement only Student persona with one workflow: “Learn Agentic AI”.

2) USP (Unique Selling Point) vs “Repo + Claude/Codex/Copilot”

Non‑technical usability: eliminates terminal/prompt engineering; dropdown-driven guided runs.

Safety rails by default: Validate‑Only → Test‑Run → Full‑Run enforced by the system (reduces spend and first‑run failures).

Standardization & repeatability: same workflow spec, same inputs, consistent artifacts across runs/users.

Centralized secrets (server-side): store provider key once in Settings; workflows reference secret_ref (no retyping).

Opinionated orchestration + integrations: connectors (DB/storage/repos), run history, artifacts make skills operational.

3) Key decisions agreed in this session

Terminology: use Persona (who am I?) + Agentic Workflow (what do I want to accomplish?).

Run modes: Validate‑Only (Dry Run), Test‑Run (Smoke Run), Full‑Run. Validate‑Only preflight auto-runs before any Test/Full.

MVP data store: SQLite now; keep abstraction so Postgres can replace later.

Secrets: per-user Settings page; store OpenAI/Anthropic/Gemini/DeepSeek keys server-side; UI shows only connected/not connected.

MVP focus: Student persona only; one workflow: Learn Agentic AI; local-first containerized deployment.

4) Immediate goal (Week-1 MVP) — Definition of Done

User clones repo and runs one command (Docker Compose). UI opens in browser.

Settings page: user selects provider (OpenAI/Anthropic/Gemini/DeepSeek) and saves API key once (server-side).

Workflow catalog: Student persona shows one workflow: “Learn Agentic AI”.

Workflow runner: stage tabs + dropdowns + Run Mode dropdown; Submit triggers run.

Backend enforces: Validate‑Only preflight always; Test‑Run default caps; Full‑Run explicit selection.

Run results page: shows preflight report + generated notes (Markdown) + basic trace; downloadable artifact.

5) Product scope boundaries (MVP deliberately NOT doing)

No multi-user RBAC, approvals, billing, or enterprise governance (can be added later).

No broad workflow catalog; only Student → Learn Agentic AI.

No step caching optimization (optional later).

No GPU-heavy execution in MVP; only lightweight LLM-driven learning workflow and simple tool calls.

6) Recommended architecture (local-first, scalable later)

Frontend: Next.js (React) — pages: Settings, Workflow Catalog, Workflow Runner, Run Detail/Results.

Backend: Python FastAPI — APIs for settings, workflows, runs, run status, artifacts.

Execution: for MVP, run jobs asynchronously in-process (simple queue/thread); keep interface so Celery/Redis can be swapped later.

Storage: SQLite for runs + settings metadata; filesystem for artifacts (per-run workspace directory).

Provider adapters: implement a single internal interface for providers; DeepSeek can be supported via OpenAI-compatible style + base_url.

7) Core API contract (minimal)

GET /settings/providers — supported providers list

POST /settings/secrets — store/update provider key (server-side); return status only

GET /settings/secrets/status — connected/not connected per provider

GET /workflows?persona=student — returns list of workflows

GET /workflows/{id}/schema — returns JSON schema driving the dropdown UI

POST /runs — create run; returns run_id immediately

GET /runs/{run_id} — status + summary + pointers to artifacts/logs

GET /runs/{run_id}/artifacts — downloadable notes/trace

8) Student workflow spec (Learn Agentic AI) — form fields (high level)

Objective: learning_goal, difficulty, timebox_minutes

Framework: agent_framework (LangChain / LlamaIndex / CrewAI / AutoGPT) — MVP can default to one

Tools: tools_enabled (web search, URL fetch, PDF reader, notes writer, citation checker), trace_level

Run Mode: Validate‑Only / Test‑Run / Full‑Run (default Test‑Run)

Outputs: notes format, export options

9) Security requirements (MVP baseline)

API keys must never be shipped to the browser/client bundle; only stored and used server-side.

UI should never display raw secrets; only connected/not connected and last-updated timestamp.

Logs must never include secrets; store secret_ref, not secret values.

Validate‑Only: may check secret resolvability and endpoint reachability with minimal/cheap requests.

10) Work breakdown: action items for Codex/Copilot/Claude

Scaffold monorepo: apps/web (Next.js), apps/api (FastAPI), docker-compose.yml, .env.example, README.

Implement API: settings (store secrets), workflows (return schema), runs (create + status + artifacts).

Implement provider adapter skeleton: OpenAI-compatible client + placeholders for Anthropic/Gemini; include DeepSeek base_url option.

Implement run engine: always run preflight then selected mode; write artifacts to /artifacts/<run_id>/notes.md and trace.json.

Implement Next.js UI: Settings, Workflow Runner (schema-driven form), Run Results (status + artifacts download).

Add SQLite persistence: settings, runs, artifacts metadata.

Add README: one-command local run; document what MVP supports and what’s out of scope.

11) Long-term roadmap (post-MVP)

Expand personas: Researcher, ML Engineer, Data Scientist, AI/ML Architect, CXO.

Expand workflows: fine-tuning, evaluation/benchmarking, RAG assistant, inference serving, monitoring runbooks.

Add governance: RBAC, approvals for Full-Run, quotas, cost dashboards, audit trails.

Add connectors: databases, object storage, Git repos; MCP-compatible tool registry for interoperability.

Scale execution: worker queue (Celery/Redis), artifact storage in object store, Postgres, observability.

12) How to use this handoff with other coding agents

Paste this brief into the agent workspace as the project ‘source of truth’.

Create repo README and GitHub Issues directly from Sections 4, 7, and 10.

Ask the agent to implement MVP incrementally: scaffold → settings → workflow schema → run engine → UI wiring.

Keep changes small and commit frequently (scaffold, API, UI, run engine, docs).

References (for best-practice templates)

Lean PRD structure: Atlassian requirements guide — https://www.atlassian.com/agile/product-management/requirements

README guidance: freeCodeCamp — https://www.freecodecamp.org/news/how-to-write-a-good-readme-file/

ADR concept/examples: https://adr.github.io/ and https://github.com/joelparkerhenderson/architecture-decision-record

User stories + acceptance criteria: Nielsen Norman Group — https://www.nngroup.com/articles/ux-user-stories/